SCOPE OF WORK

Development of a Multi-Tenant E-Commerce Platform with Web and Mobile Applications

1. Background and Purpose

Smithsonian Group Inc. intends to engage a qualified Web Application and E-Commerce Developer to design, develop, and deploy a centralized, multi-tenant e-commerce platform with integrated mobile applications.

The platform shall enable the creation, hosting, and management of multiple independent e-commerce websites or online stores from a single centralized system, while ensuring strict data isolation, scalability, security, and full ownership by Smithsonian Group Inc.

All hosting infrastructure, software licenses, third-party services, payment gateways, and operational tools shall be provided by Smithsonian Group Inc. The consultant’s responsibility is strictly limited to technical design, development, testing, deployment, documentation, and knowledge transfer.

2. Project Objectives

The objectives of this assignment are to:

- Deliver a production-ready multi-tenant e-commerce platform.

- Enable rapid creation and management of multiple independent online stores.

- Provide web and mobile access for administrators, merchants, and customers.

- Ensure scalability, security, maintainability, and performance.

- Guarantee full intellectual property ownership by Smithsonian Group Inc.

3. Technology Stack Alignment

The system shall be implemented using one of the following approaches, to be confirmed and approved during inception.

Option A: WordPress + WooCommerce (Preferred for Rapid Deployment)

- WordPress as the CMS core

- WooCommerce as the e-commerce engine

- WooCommerce Multisite or Multi-Vendor architecture

- Custom plugins for:

  - Multi-tenant logic

  - Store isolation

  - Admin governance

  - API exposure for mobile apps

- REST API integration for mobile applications

- Secure role-based access controls

Option B: Custom Stack (Enterprise-Grade)

- Backend framework such as Laravel, Django, or Node.js

- Frontend framework such as React or Vue

- Headless architecture with API-first design

- Custom multi-tenant database schema

- Full separation of presentation, business logic, and data layers

Final stack selection shall be documented and approved in the Inception Phase.

4. Multi-Tenancy and Scalability Requirements

4.1 Tenancy Model

The system shall implement a formally documented multi-tenancy model using:

- A single database with enforced tenant ID isolation, or

- A hybrid logical separation model

The architecture must guarantee:

- Zero cross-tenant data access

- Independent store management

- Secure role segregation

4.2 Scalability Benchmarks

The platform must support, at minimum:

- 100 independent stores at launch

- 1,000 concurrent users across all stores

- Horizontal scalability without redesign

- Page load times under three seconds under normal load

5. Scope of Services

5.1 System Architecture and Design

- End-to-end architecture design

- Database schema and tenant isolation logic

- API architecture for web and mobile

- Role and permission models

- Technical diagrams and design documentation

5.2 Core Web Platform Development

- Centralized super-admin dashboard

- Merchant onboarding and store creation workflows

- Store-level configuration and management

- Product, inventory, pricing, and order management

- Customer account management

- Role-based access controls

5.3 Multi-Store and Website Management

- Creation and hosting of multiple independent stores

- Support for subdomains or custom domains

- Centralized monitoring across all stores

- Store suspension, termination, and compliance controls

5.4 E-Commerce Functionalities

- Shopping cart and checkout workflows

- Order processing and fulfillment tracking

- Discount and promotion management

- Payment gateway integration using client-provided services

- Refunds, cancellations, and dispute handling

5.5 Financial and Marketplace Governance

- Support for single-merchant and marketplace models

- Commission calculation logic

- Settlement and payout tracking

- Financial reporting and audit readiness

5.6 Mobile Application Development

- Android and iOS applications

- Customer and merchant access

- Secure API synchronization

- Push notifications

- App store-ready builds

Ownership and Publishing

- All mobile apps shall be published under accounts owned by Smithsonian Group Inc.

- The consultant shall support submission and resolution of initial store review issues.

5.7 Security and Compliance

The system shall implement:

- OWASP Top 10 controls

- Encrypted data at rest and in transit

- Secure authentication and session management

- Audit logging of critical actions

5.8 Backup and Disaster Recovery

- Daily automated backups

- Defined Recovery Point Objective (RPO)

- Defined Recovery Time Objective (RTO)

- Documented recovery procedures

5.9 Analytics and Reporting

- Sales, revenue, and order analytics

- Store and platform-level dashboards

- Exportable reports in standard formats

5.10 Accessibility and Localization

- Responsive web and mobile interfaces

- Accessibility-compliant design

- Multi-language and multi-currency readiness

- Regional tax configuration support

6. Testing and Quality Assurance

- Unit and integration testing

- Performance testing

- User acceptance testing support

- Bug resolution prior to acceptance

7. Deployment and Go-Live

- Deployment to client-provided infrastructure

- Environment configuration

- Go-live and stabilization support

8. Documentation and Knowledge Transfer

- Technical architecture documentation

- API documentation

- Administrator and merchant user manuals

- Knowledge transfer sessions

9. Intellectual Property and Ownership

- Smithsonian Group Inc. shall own 100 percent of all source code.

- Full handover of repositories, credentials, and documentation is mandatory.

- No reuse, resale, or sublicensing by the consultant is permitted.

10. Change Management

- Formal change request process

- Impact assessment on cost and timeline

- Written approval required before implementation

11. Warranty and Support

- Minimum 90-day warranty period post-deployment

- Bug severity classification and response timelines

- All warranty fixes provided at no additional cost

12. Acceptance Criteria

Acceptance is achieved upon:

- Completion of all deliverables

- Successful user acceptance testing

- Formal written sign-off by Smithsonian Group Inc.

13. Exit and Handover

- Final handover checklist

- Complete documentation delivery

- Knowledge transfer completion

- No vendor lock-in

14. Payment Structure and Milestones

Milestone Payment Schedule

| Milestone | Deliverable | Payment % | Penalty for Delay |
| --- | --- | --- | --- |
| Milestone 1 | Inception, architecture, and stack approval | 15% | 1% per week |
| Milestone 2 | Core web platform and multi-tenant setup | 25% | 1.5% per week |
| Milestone 3 | Multi-store e-commerce functionality | 20% | 1.5% per week |
| Milestone 4 | Mobile applications completed | 20% | 2% per week |
| Milestone 5 | Testing, deployment, and handover | 20% | 2% per week |

Penalties are capped at 15 percent of total contract value. Payments are subject to written acceptance.

15. Confidentiality and Liability

- Confidential handling of all project information

- Developer liability for negligence or data loss during development

- Indemnity against unauthorized third-party code usage

16. Out of Scope

- Hosting and infrastructure costs

- Software license purchases

- Content creation and bulk data entry

- Long-term operations beyond warranty period

APPENDIX A: TECHNICAL ARCHITECTURE OVERVIEW

1. Architecture Type

- Multi-tenant web application with API-driven mobile integration

2. Core Components

- Web Application Layer

- Mobile Application Layer

- API Gateway

- Authentication and Authorization Layer

- Database Layer with tenant isolation

- Analytics and Logging Layer

3. Data Flow

- User accesses web or mobile interface

- Requests routed through secure API layer

- Tenant context applied

- Business logic executed

- Data stored and retrieved securely

4. Security Controls

- HTTPS enforced

- Token-based authentication

- Role-based access enforcement

- Audit logging